Module Seven: Final Project

Author: Young V Le

Information Technologies, Southern New Hampshire University

CS-250: Software Development Lifecycle

Instructor: Jimmy Farley

February 22, 2026,

Executive Summary

ChadaTech initiated a pilot transition from its long-standing waterfall model to a Scrum-Agile approach through the development of the SNHU Travel niche vacation booking system.  The engagement was constrained by a five-week market window tied to seasonal travel planning, requiring delivery of usable increments within five one-week sprints.  Rather than operating as a traditional cross-functional team, I rotated through the roles of Scrum Master, Product Owner, Developer, and Tester across successive modules.  This structure provided a comprehensive view of how Scrum functions not only as a framework of events, but as an integrated system of accountability, communication, and value delivery.  What follows is both a Sprint Review of the product outcomes and a Retrospective assessment of how effectively the Scrum-Agile approach supported delivery under time pressure and strategic change.

Applying Scrum Roles to Project Success

The effectiveness of the pilot was directly tied to role clarity and disciplined execution of responsibilities.  Each Scrum role contributed distinct value to maintaining alignment, quality, and delivery momentum within the five-week constraint.  As Product Owner, stakeholder engagement and backlog prioritization were central to shaping product direction.  Early focus group interactions revealed that users valued personalized destination recommendations, price filters, and vacation-type customization over purely aesthetic enhancements.  Translating this feedback into structured user stories forced requirements to be framed in terms of user value rather than technical preference.  Stories were sized, prioritized, and sequenced in a product backlog aligned with business impact.  When leadership introduced the strategic pivot toward detox and wellness travel, backlog reprioritization allowed the team to refocus without discarding completed work.  This adaptability reflects the Product Owner’s responsibility for maximizing value and ordering work transparently (Schwaber & Sutherland, n.d.).

In the Scrum Master role, the emphasis was on protecting sprint commitments and reinforcing disciplined Scrum events.  The Daily Scrum was intentionally treated as a planning mechanism rather than a status update.  Given the compressed timeline, even a single day of misalignment could jeopardize a sprint goal.  Facilitating focused discussions around impediments and progress helped maintain forward momentum.  Additionally, reinforcing a clear Definition of Done ensured that only fully tested increments were demonstrated during Sprint Reviews. This prevented the illusion of progress that can occur when partially completed work is labeled as finished (Heath, 2021).  This discipline supported empiricism by making progress measurable and transparent.

From the Tester perspective, user stories proved most effective when they articulated user intent clearly.  Even without detailed implementation guidance, stories framed around “what the user needs and why” enabled meaningful test case development.  However, collaboration with the Product Owner was necessary to clarify experience-related expectations.  For example, when the display format shifted from a list to a slideshow, clarifying the underlying purpose of that change allowed validation to focus not only on functionality but also on user value alignment.  Direct communication through concise, targeted email exchanges prevented misinterpretation and reduced the risk of late-cycle rework.

In the Developer role, success depended on surfacing scope boundaries and trade-offs early.  When the detox/wellness pivot was introduced, the change was initially framed as a simple content update.  However, visible readability and presentation implications required clarification.  Requesting explicit confirmation from the Product Owner regarding whether those concerns were in scope preserved alignment and prevented hidden scope expansion.  Aligning with the Tester on validation expectations further ensured that development decisions would not conflict with acceptance criteria.  Agile frameworks encourage adaptation through backlog refinement and reprioritization rather than schedule extension (Cobb, 2015).  This controlled adjustment allowed the team to maintain delivery cadence without restarting development.

Across roles, the pilot demonstrated that Scrum effectiveness depends less on ceremony and more on disciplined accountability.  When each role operated within clearly defined boundaries and communicated intent proactively, the team sustained alignment despite evolving requirements.  Role clarity did not eliminate complexity, but it structured decision-making in a way that protected both timeline and product quality.

Completing User Stories Through Iterative Delivery

The Scrum-Agile approach supported user story completion by structuring work into manageable increments that were refined, validated, and demonstrated within short sprint cycles.  Rather than treating requirements as static documentation to be implemented in bulk, user stories evolved through backlog refinement, sprint planning, development, testing, and stakeholder review.  This lifecycle allowed stories to move from concept to validated increment without requiring full system completion.

During the early Product Owner phase, focus group feedback informed stories centered on personalized destination listings, price filtering, and vacation-type customization.  Writing stories in the “As a user, I want… so that…” format ensured that each backlog item reflected a user outcome rather than a technical task.  Stories were sized and prioritized according to business value and feasibility, which reduced ambiguity during Sprint Planning and helped prevent overcommitment within the five-week timeline.

Backlog refinement was particularly important in preparing stories for execution.  High-level ideas were clarified with acceptance criteria before entering a sprint, enabling both development and testing to proceed with shared expectations.  For example, when implementing the destination display functionality, acceptance criteria defined what constituted completion, allowing the tester to construct validation scenarios before code was finalized.  This parallel collaboration reflects the Agile principle that testing and development are not sequential phases, but integrated activities within the sprint (Schwaber & Sutherland, n.d.).

The detox and wellness pivot further demonstrated how Scrum supports story completion under change.  Rather than abandoning prior work, the Product Owner reordered the backlog to elevate wellness-focused stories while deprioritizing others.  Development continued against the highest-value items within the same sprint cadence.  By keeping stories small, prioritized, and testable, the team avoided the disruption that a traditional phase-gated model might introduce when requirements shift late in development (Cobb, 2015).

Ultimately, user stories reached completion because Scrum enforced transparency around scope, progress, and acceptance.  Stories were not considered finished until they met the agreed Definition of Done and passed validation.  This incremental discipline ensured that each sprint produced a usable contribution to the booking system, reinforcing momentum while preserving quality within a constrained delivery window.

Managing Strategic Change Under a Fixed Timeline

The most significant test of the Scrum-Agile approach occurred when SNHU Travel leadership introduced a strategic pivot toward detox and wellness travel after initial development had already begun.  The shift required adjusting the thematic focus of the booking system while maintaining the original five-week delivery window.  Rather than treating this change as a disruption requiring schedule extension or scope reset, Scrum provided a structured mechanism for controlled adaptation.

The Product Owner responded by reprioritizing the Product Backlog, elevating wellness-focused stories and deprioritizing lower-value items.  This preserved transparency around trade-offs and ensured that the team continued working on the highest-impact features.  Because work was organized into small, testable increments, the shift did not invalidate completed functionality.  Instead, it redirected upcoming sprint commitments.

From the Developer perspective, the pivot highlighted the importance of clarifying scope boundaries.  Although the request was initially framed as a content update to the slideshow, visible readability and presentation concerns surfaced immediately.  Proactively requesting confirmation on whether usability refinements were in scope prevented hidden scope expansion and protected sprint commitments.  This reinforced the principle that Agile flexibility depends on disciplined prioritization, not unchecked change.

From the Tester perspective, the pivot required updating validation criteria and confirming acceptance expectations.  Early communication ensured that testing aligned with the new wellness focus without delaying development progress.  This cross-role alignment reduced the likelihood of late-cycle defects or stakeholder dissatisfaction during Sprint Review.

In a waterfall model, a midstream thematic shift could have triggered formal change control processes, documentation updates, and potential schedule renegotiation.  Under Scrum, the backlog served as the primary change management tool.  Adaptation occurred through reprioritization rather than re-planning the entire project (Cobb, 2015).  By preserving sprint cadence and maintaining visible trade-offs, the team absorbed strategic change without sacrificing delivery momentum.  The pivot ultimately demonstrated that Agile adaptability is not the absence of structure.  It is the presence of a structure designed to accommodate change while preserving accountability and timeline discipline.

Communication Practices and Collaborative Alignment

Effective communication throughout the SNHU Travel pilot was intentional, role-aware, and decision-oriented rather than reactive.  Because I rotated through multiple Scrum roles, I experienced firsthand how clarity of communication directly influenced sprint stability and cross-functional collaboration.

As a Tester, I initiated a written request to the Product Owner seeking clarification on the rationale behind shifting the destination display from a list to a slideshow.  While the user story described what the user should see, it did not fully articulate the intended user or business outcome.  The email requested clarification on whether the change was meant to improve engagement, visual prominence, or conversion behavior.  This approach was effective because it focused on intent rather than criticism.  By framing the request around alignment with user value, the communication encouraged collaboration rather than defensiveness.  It also reduced the risk of testing against incorrect assumptions, ensuring that validation extended beyond surface-level functionality.

Similarly, in the Developer role, I sent a targeted communication to both the Product Owner and Tester when the detox/wellness pivot was introduced.  The message asked whether readability and presentation concerns were in scope or intentionally deferred, and whether validation would include visual considerations or remain strictly functional.  This was effective because it identified potential risks while explicitly deferring prioritization decisions to the Product Owner.  By asking decision-oriented questions instead of raising vague concerns, the communication accelerated resolution and preserved sprint momentum.  It also ensured that development and testing expectations were synchronized before further work proceeded.

Beyond written communication, structured Scrum events reinforced transparency and alignment.  The Daily Scrum was treated as a coordination session rather than a reporting ritual, ensuring impediments were surfaced early.  Sprint Reviews provided direct feedback loops with the client, making progress visible through working increments instead of abstract status updates.  This disciplined approach reflects the empirical foundation of Scrum, where transparency and inspection guide adaptation (Schwaber & Sutherland, n.d.).

These examples demonstrate that effective Agile communication is not measured by frequency alone, but by clarity, timing, and decision ownership.  Targeted written clarification prevented scope drift.  Structured events-maintained alignment under time pressure.  Together, these practices fostered collaboration across roles and supported steady delivery within a constrained timeline.

Organizational Tools and Scrum Event Effectiveness

The success of the SNHU Travel pilot depended not only on defined roles, but on disciplined use of Scrum events. As well as supporting organizational tools that reinforced transparency and accountability.  Scrum events functioned as operational control points, while tools such as the Product Backlog, Definition of Done, test case documentation, and workflow tracking systems translated principles into visible practice.

The Product Backlog served as the primary organizational tool for aligning business priorities with development effort.  Through ongoing backlog refinement, high-level feature ideas from stakeholder engagement were decomposed into testable user stories with defined acceptance criteria.  This preparation ensured that Sprint Planning sessions were focused on selecting ready, prioritized work rather than debating ambiguous requirements.  When the detox/wellness pivot occurred, backlog reprioritization became the structured mechanism for adaptation, demonstrating how the backlog operates as both a planning and change-management tool.

Sprint Planning and the Definition of Done further strengthened execution discipline.  By agreeing on what constituted completion before work entered a sprint, the team reduced ambiguity and prevented partially finished features from being demonstrated.  A clear Definition of Done supports empiricism by making progress measurable and reducing the illusion of advancement through incomplete work (Heath, 2021). This alignment between development and testing criteria ensured that Sprint Reviews reflected validated increments rather than aspirational progress.

The Daily Scrum functioned as a lightweight but critical coordination mechanism.  Its effectiveness depended on maintaining focus on sprint goals and impediment removal rather than turning into a status report.  By surfacing blockers early and adjusting short-term plans collaboratively, the team preserved delivery cadence within the five-week timeline.  This daily inspection and adaptation cycle reflects the empirical control process embedded in Scrum (Schwaber & Sutherland, n.d.).

Finally, project-management tools such as Jira amplified transparency by making sprint commitments, workflow stages, and progress metrics visible in real time.  Burndown charts provided objective indicators of whether work was tracking toward completion, while visible workflow columns exposed bottlenecks.  However, these tools were effective only because they operated within disciplined Scrum practices.  Dashboards without adherence to sprint goals and a shared Definition of Done would have created the appearance of control without meaningful progress.

Collectively, these organizational tools and Scrum events reinforced each other.  The backlog structured value prioritization, Sprint Planning translated priorities into commitments, the Daily Scrum protected alignment, Sprint Reviews validated outcomes, and Retrospectives supported process improvement.  When executed with intent rather than ceremony, these mechanisms created a coherent system that sustained transparency, quality, and adaptability throughout the project lifecycle.

Evaluating the Effectiveness of the Scrum-Agile Approach

The Scrum-Agile approach proved effective for the SNHU Travel project primarily because of its ability to manage uncertainty within a compressed delivery window.  The five-week constraint, combined with evolving market direction, created conditions where rigid upfront planning would likely have increased risk rather than reduced it.  Scrum’s emphasis on incremental delivery, stakeholder inspection, and backlog reprioritization allowed the team to maintain forward momentum despite strategic change.

One of the most significant advantages was adaptability.  The detox and wellness pivot demonstrated how quickly priorities could shift without invalidating completed work.  Because development occurred in small, testable increments, change was absorbed through backlog reordering rather than systemic rework.  This adaptability preserved both delivery cadence and stakeholder alignment.  Additionally, the integration of testing within each sprint reduced the likelihood of accumulating undiscovered defects.  By enforcing a shared Definition of Done, the team avoided presenting partially complete functionality during Sprint Reviews, reinforcing transparency and empirical progress (Heath, 2021).

Another advantage was enhanced stakeholder visibility.  Sprint Reviews allowed the client to inspect working increments rather than relying on documentation or status summaries.  This reduced the risk of misalignment between business expectations and delivered functionality.  Frequent inspection and adaptation are foundational to Scrum’s empirical process control, and they contributed directly to sustained alignment throughout the pilot (Schwaber & Sutherland, n.d.).

However, the Scrum-Agile approach also presented constraints.  Flexibility requires disciplined prioritization.  Without a strong Product Owner capable of making timely trade-off decisions, backlog churn could have undermined sprint stability.  The fixed five-week timeline intensified this pressure.  While Scrum enables adaptation, it does not eliminate capacity limitations.  Each reprioritization required explicit deferral of other work, reinforcing that adaptability is bounded by resource reality.  Additionally, Agile communication practices demand consistent engagement across roles.  If Daily Scrums devolve into routine status updates or retrospectives fail to produce actionable improvements, the framework loses effectiveness.  As observed in case analyses of Agile misapplications, ceremony without intent can erode value delivery (Cobb, 2015).

Considering the project’s characteristics, Scrum-Agile was the appropriate methodology for this engagement.  The requirements were evolving, stakeholder input was central to product direction, and market responsiveness was critical.  A waterfall approach would have required detailed upfront requirements definition and formal change control processes when the wellness pivot emerged.  That rigidity could have delayed adaptation or forced costly re-planning.  Scrum provided structured flexibility, allowing the team to inspect, adapt, and continue delivering increments without restarting the lifecycle.

That said, the pilot also demonstrated that methodology selection should remain context driven.  For projects with highly stable requirements, strict regulatory documentation demands, or fixed contractual deliverables, a hybrid or predictive approach may provide advantages in traceability and forecast precision.  In the case of SNHU Travel, where market positioning and customer experience were primary drivers, the iterative and feedback-oriented nature of Scrum aligned well with business objectives.  Overall, the pilot confirmed that Scrum-Agile, when executed with role clarity, disciplined events, and proactive communication, can balance adaptability with accountability.  Its effectiveness was not derived from flexibility alone, but from the structured mechanisms that transformed change into controlled reprioritization rather than disruption.

Closing Summary

The SNHU Travel pilot demonstrated that Scrum-Agile, when executed with disciplined roles, structured events, and proactive communication, can sustain delivery under time pressure and strategic change.  User stories progressed from stakeholder insight to validated increments through incremental planning and testing, while the detox pivot was absorbed through backlog reprioritization rather than schedule disruption.  The effectiveness of the approach was not rooted in flexibility alone, but in the transparency, accountability, and decision clarity embedded within the framework.  As a pilot initiative, the project provided credible evidence that Scrum can support both product quality and organizational adaptability when applied with intent rather than ceremony.

# Sources

Cobb, C. G. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.

Heath, F. (2021). The Professional Scrum Master Guide : The Unofficial Guide to Scrum with Real-world Projects. Packt Publishing.

Schwaber, K., & Sutherland, J. (n.d.). The Scrum Guide: The definitive guide to Scrum. Scrum Guides: https://scrumguides.org/